# GnKAlgo — Implementation & Roadmap Plan

Phased plan with status on branch cursor/gnkalgo-platform-1a67

# 1. Roadmap overview

Platform phases (docs/PHASES.md) plus upgrade phases delivered on the feature branch: live market feed, instrument master, Redis/news/SMC, ops scripts.

# 2. Platform phases status

| Phase | Goal | Status |
| --- | --- | --- |
| 1 Auth | Register, JWT, MFA | Done |
| 2 Brokers | Dhan/Groww, portfolio | Mostly done |
| 3 Orders | Place/risk/UI | Mostly done (order WS partial) |
| 4 Webhooks | TradingView inbound | Done |
| 5 Strategies | Schedule + paper/live | Basic + SMC scaffold done |
| 6 AI signals | ML BUY/SELL/HOLD | Partial (no auto-trade) |
| 7 Production | Oracle, Nginx, monitoring | Docs + deploy scripts; merge/deploy pending |

# 3. Upgrade phases on feature branch

| Upgrade phase | Deliverables | Status |
| --- | --- | --- |
| UI terminal | TradingShell, ticker, themes, profile | Done |
| Phase 1 market | Dhan WS feed, quote cache, charts | Done |
| Phase 2 instruments | DB master, CSV sync, search | Done |
| Phase 3 cache/news/SMC | Redis, Finnhub, SMC evaluator + UI | Done (code); GitHub sync via Oracle pending |
| Ops | update-oracle-vm.sh, deploy, PR helpers | Done |

# 4. Immediate ops plan

- Sync Cloud Agent bundle to Oracle VM (/tmp/gnkalgo-platform.bundle)

- Merge branch tip (02281f0+) and push to GitHub from Oracle

- Open draft PR to main; merge when ready

- BRANCH=cursor/gnkalgo-platform-1a67 ./scripts/update-oracle-vm.sh update

- Smoke test: health, paper order, charts, SMC paper run

# 5. Next engineering plan

| Priority | Work item | Outcome |
| --- | --- | --- |
| P0 | Push + PR + Oracle deploy | Production running latest branch |
| P1 | SMC exit monitor (SL/target square-off) | Complete intraday lifecycle |
| P1 | Broker health writes last_health_check | Reliable connection status |
| P2 | Chart indicators VWAP/MACD/Bollinger | Richer charts |
| P2 | Order WebSocket stream | Live order book updates |
| P3 | Secrets manager / monitoring | Hardened production |

# 6. SMC strategy plan (detail)

- Done: rules schema, FVG/OB/BOS evaluator, entry/SL/target in run notes, UI fields

- Next: position monitor loop or broker bracket orders; market-hours gate on scheduler; max_daily_loss enforcement

# 7. Environment & Cloud Agent plan

- Link repo riyazgagguturi-design/gnkalgo_Dev in Cursor environment

- Valid GH_TOKEN secret; new agent runs for push when GitHub TLS works

- Save environment after successful draft build

# 8. Success criteria

- www.gnkalgo.com healthy; paper + live paths documented

- Charts + instrument search working with Dhan when connected

- SMC paper strategy runs without errors

- Branch merged to main; Oracle on update-oracle-vm.sh